## Slide 1
ENFOS Webinar
Why Traditional Project Management Approaches
Fail for Remediation Projects
August 25-26, 2015
Notes: ENFOS (Mike or Lacey)

## Slide 2
Webinar Host – Lacey Orr
Lacey Orr
Account Representative
lacey@enfos.com
Naperville, IL
HQ: San Mateo, CA
ENFOS is a cloud software platform that expertly manages all of the complexities of remediation and decommissioning - from the financial to the technical.
About Us
Notes: ENFOS (Mike or Lacey)

## Slide 3
Opportunity Statement
Uncertainty in Remediation Projects
The Time Dimension Problem
Lack of PM Integration with Business Process
Questions and Answers
Agenda
Notes: ENFOS (Mike or Lacey)

## Slide 4
Speaker Background – Roger Well
Currently leading customer deployments on over 100,000 projects and $10B in forecasts and transactions through the ENFOS enterprise platform
26 years of environmental remediation and decommissioning experience in various technical and managerial roles
Author of recent white papers:
  The Case for the Enterprise Environmental Liability Management System
  Operational Risk Management in Remediation
  Operational Excellence for Environmental Remediation Programs
M.B.A., Chicago Keller Graduate School of Management
M.S., University of Toledo (Hydrogeology)
B.A., Monmouth College (Geology)
Roger Well, CPG
Executive Vice President & COO
roger@enfos.com
Naperville, IL
HQ: San Mateo, CA
Notes: ENFOS (Mike or Lacey)

## Slide 5
Opportunity Statement
Notes: Roger

## Slide 6
Controlling the Uncontrollable
Execute with a razor sharp focus on the things that can be controlled AND establish a highly repeatable business model for mitigating risks of the uncontrollable factors
Notes: John

## Slide 7
Big Picture – The Remediation Challenge
$1.6B
$27B
$200B
>$1T
1980
1990
2000
Now
Source: Groundwater and Soil Cleanup: Improving Management of Persistent Contaminants, National Research Council
U.S. Cleanup Cost Estimate
Notes: Roger

## Slide 8
The Corporate View – Real Impact to Business
Calculation | Value
Accrual | $100,000
Expenditure | $75,000
A/E Ratio | $100,000 / $75,000 = 1.3
Zone 1 (Red): A/E > 1.0 Balance Increases
Zone 2 (Yellow): A/E is 0 to <= 1.0 Balance Decreases or is Flat
Zone 3 (Green): A/E < 0 Negative Adjustments
Accrual: Adjustment (+/-) to Reserve
Accrual to Expenditure (A/E) Ratio = Adjustments / Spend
Notes: John

## Slide 9
The Corporate View – 2014 10-K Research
Agrium Alcoa Anadarko Petroleum Company AstraZeneca BNSF Boeing CSX Transportation Canadian Pacific Railroad Dow Chemical Duke Energy DuPont | ExxonMobil FMC Corporation Freeport-McMoRan General Electric Honeywell LyondellBasell Marathon Petroleum Merck & Company Monsanto National Grid USA Newmont Mining Corporation | Norfolk Southern Northrop Grumman Olin Corporation PPG Industries Republic Services Sanofi Shell Oil United Pacific Railroad United Technologies Corporation US Steel Waste Management
Notes: John

## Slide 10
The Corporate View – A/E Ratio Results
Chart: 
| "Red" A/E > 1.0 | "Yellow" A/E 0 to < = 1.0 | "Green" A/E < 0
Sales | 0.55 | 0.39 | 0.06
Source: 2014 10-K or 20-F Filing from 33 companies across eight industries, ENFOS, Inc.
Notes: John

## Slide 11
Uncertainty
Notes: Roger

## Slide 12
“
“
What We Are Facing
“Remaining sites include some of the most difficult sites to remediate for which the effectiveness of remediation remains uncertain given their complex site conditions.”
Source: Groundwater and Soil Cleanup: Improving Management of Persistent Contaminants, National Research Council
Notes: John

## Slide 13
Risk Assessment (Human Health, Environment, Ecology)
Remedy Selection & Performance
Regulatory
Economic
Project Performance (Scope, Cost, Schedule, Deliverables)
Legal
Political & Social
Risks that Attribute to Project Uncertainty
Source: Project Risk Management for Site Remediation, ITRC
Notes: ENFOS (Mike or Lacey)

## Slide 14
Plan Adjustments Analysis
Chart: About two thirds of your projects will require Plan Adjustments (Estimate to Complete) each year
| Plan Adjustments | No Adjustments
Column1 | 0.6 | 0.4
2014 Average Adjustment: $210,000 Population: 3,500 projects
Notes: John

## Slide 15
Plan Adjustment Impact Analysis
Chart: About three fourths of your Plan Adjustments are Increases
| Increases | Decreases
Column1 | 0.71 | 0.29
Notes: John

## Slide 16
Scenario Planning & Forecasting
Risk & Opportunity Planning (potential trigger events)
Watch Lists (what’s out there that we have not measured)
Decision Gates & Support Packages
Strong Change Management & Financial Controls
Variance Analysis (PM fundamentals)
Utilize Data for Analytics (descriptive and predictive)
Educate & Inform Non-Environmental Executives (transparency)
Best Practices #1 – Uncertainty
Notes: ENFOS (Mike or Lacey)

## Slide 17
Time Dimension
Notes: Roger

## Slide 18
Extremely Long Life Cycles
  Many sites have multiple “areas of concern”
  Too long and complex to manage as a single project
  Many factors can lead to restarts or material changes in strategy
  Massive amounts of information and decision making
Uncertainty Changes Throughout the Life Cycle
  Highest levels of uncertainty are in early phases
  Remedy selection is main cost driver
  Potential trigger events are generally known and quantifiable
  Many projects are setup to fail (too many unknowns in scope and schedule)
The Two Critical Components of Time
Notes: ENFOS (Mike or Lacey)

## Slide 19
Changes in Accuracy
Source: American Association of Cost Engineering
Notes: ENFOS (Mike or Lacey)

## Slide 20
Shorten the Time Window in Early Phases
More Short Term, Reduced Scope Projects in Early Phases
Quit Using Spreadsheets
  They are terrible for version control, data quality, change tracking, rollups, historical records, reporting, financial period closing, and auditing
Develop Forecasts to at Least One Level in a Company-wide Standard Work Breakdown Structure (WBS)
Get Project Managers to Focus on the Reserve Balance when Developing Estimate to Complete (ETC) Changes
Best Practices to Consider #2 – Life Cycle
Notes: ENFOS (Mike or Lacey)

## Slide 21
Manage Changes as they Occur (not only during the annual deep dive, true up the ETC frequently)
Qualify Plans & Document Absolutes/Gaps at Each Phase
Standardize Change Reasons for Factor Analysis
Link Life Cycle Planning with Project Work Commitments and Spending (work the plan)
Track & Leverage Historical Data
Best Practices to Consider #3 – Life Cycle
Notes: ENFOS (Mike or Lacey)

## Slide 22
Standardize Business Practices
Stream Line Workflow
Automate Processes and Procedures
Eliminate Redundancies
Reduce Silo and Shadow Systems
Leverage Built-Up Data and Knowledge
One Last Remark about Time
Spend more of your time performing high value added activities by spending less of your time performing low value added activities
Labor Costs are >60% of the Total
Notes: ENFOS (Mike or Lacey)

## Slide 23
Integration
Notes: Roger

## Slide 24
The Reality of It All
Remediation management is a Process involving discrete sets of work activities from beginning to end along a continuum.
Managing these work activities on the continuum as Projects leads to a higher satisfactory completion rate and certainty.
Notes: John

## Slide 25
Organizational Complexity
Operational Complexity
Outcome Complexity
External Forces Complexity
Stakeholder Complexity
The 5-Complexities Framework
Source: Managing Organizational Complexity: How to Optimize the Governance of Programs and Projects to Improve Decision Making, PMI
Notes: ENFOS (Mike or Lacey)

## Slide 26
A Complex Business Structure
Many Disciplines
Thousands of transactions & documents
Complex regulatory environment
Outsourced business model
Many information management systems
EHS / Remediation
Communications
Legal
Real Estate
IT
Finance
Procurement
CORPORATION
Outside Legal
Consultants
Labs
Subcontractors
Sites
Environmental Regulations
SEC
Property Owners
Community
Notes: ENFOS (Mike or Lacey)

## Slide 27
The Repeatable Business Model
Region
Site
Site
Site
AOC1
AOC2
AOC5
AOC4
AOC3
Project 1
Project 2
Project 3
Project 4
Project 5
Project 1 Details |  | 
Proposal (S/C/S/D) | Purchase | Invoice
A – Reject B – Reject C – Approved | 01 | 1 2 3 4 5
D – Reject E – Reject F – Approved | 02 | 6 7 8
Example: AOC3 – Area of Concern for Incident or Unit of Remediation
(Approved $ Financial Plan)
Project 1 – Site Characterization
S/C/S/D – Scope, Cost, Schedule, Deliverables
Notes: ENFOS (Mike or Lacey)

## Slide 28
Organize the Portfolio from Company to AOC
Bundle Projects within the AOC
Incorporate Project Management within the Remediation Management Process
Deploy an Integrated Process in a Single Management System
  Sites control AOC’s (Portfolio Management)
  AOC’s control Plans (Remediation Units)
  Plans control Projects (Planning)
  Projects control Purchases (PM Framework)
  Purchases control Invoices (Purchase to Pay)
Best Practices to Consider #4 – Integration
Notes: ENFOS (Mike or Lacey)

## Slide 29
Thank You for Attending
For follow-up, please contact:
Lacey Orr
(630) 689-0220 x17
lacey@enfos.com
Notes: ENFOS (Mike or Lacey)

## Slide 30
Questions and Answers
Notes: ENFOS (Mike or Lacey)